CS6493: Natural Language Processing

City University of Hong Kong  |  Q2 2025–2026

Progress Report: Retrieval-Augmented Generation for Knowledge-Intensive Tasks

[Group Name: RAGdoll]

[Group Member Names:Huibo LI, Lingke MENG, shibo WANG, Xinrui SHAN, Yue ZHANG]

[Student EIDs: huiboli2, lkmeng4, shibowang3, xinruis2, yzhang8384]

1  Introduction

检索增强生成（RAG） 解决了大型语言模型（LLMs）的一个根本局限：它们依赖于静态参数化知识，而这些知识可能不完整、过时或与领域不匹配。通过在推断时检索相关外部文档并对其进行条件生成，RAG系统显著提升事实准确性并减少幻觉——尤其是在知识密集型领域，单靠LLM记忆不足以实现。

该项目重点构建和评估系统化的RAG评估流程，涵盖两个知识密集型领域：金融市场（财报报告、SEC文件）和法律合同分析。我们的主要目标不是优化单一领域特定的应用，而是严格分析三个关键设计轴——检索策略、生成模型选择和幻觉缓解技术——如何共同影响答案准确性、检索忠实性和跨域泛化。这种比较框架使我们能够对RAG系统设计选择得出领域无关的结论。

所有实验均在NVIDIA A100 40GB显卡上进行。

2  Related Work

Lewis等人（NeurIPS 2020）提出了RAG框架，证明在生成提示前置于检索的段落后，在开放域质量保证中始终优于纯参数模型。Izacard 和 Grave（EACL 2021）通过融合解码器（FiD）扩展了这一观点，展示了在解码器层面聚合多段检索片段的好处。这些工作共同推动我们研究检索数量（k）和检索方法如何与具有不同语言特征领域的生成质量相互作用。

Yang等人（EMNLP 2018）提出了HotpotQA，这是一种多跳QA基准测试，需要从多份文档中汇总证据。其包含干扰段落，使其在研究检索精度方面尤为有用：将干扰物与黄金通道并列的检索器可以误导生成器，使其成为比较BM25、Contriever和混合方法检索准确性的理想试验平台。这直接激发了我们的第5.2节实验。

在法律领域，Hendrycks 等人（CUAD，NeurIPS 2021）建立了 Contract Understanding Atticus 数据集，Pipitone 和 Houir Alami（LegalBench-RAG，arXiv 2024）推出了首个针对检索的法律基准，提供了覆盖 7900 万字符语料库的真实最小跨度——实现了与 FinanceBench 在法律领域角色高度相似的字符级Precision@k和 Recall@k评估。

在幻觉缓解方面，Self-RAG（Asai 等，ICLR 2024）提出了自适应检索和自我批判令牌，而基于LangChain的结构化RAG管道（如Omogbolahan 2024的Finance-Data-Summarizer项目所示）利用受限提示模板和内联引用强制来减少造语。FActScore（Min等，EMNLP 2023）提供了适用于我们两个领域的细致原子事实评估。

3  Methodology

3.1  System Architecture

我们的RAG评估流程遵循统一的三阶段架构：（1）离线语料库索引，（2）在线查询时检索，（3）提示增强生成。所有组件均通过 Python 通过 LangChain 实现编排，具有完全模块化且可更换的检索器和生成器阶段。相同的流水线代码应用于所有四个数据集和所有实验条件，确保了公平的跨领域和跨配置比较。

3.2  Retrieval Methods

- BM25（稀疏）：通过rank_bm25 / Pyserini实现。TF-IDF关键词评分，无需GPU要求。作为词汇匹配基线;尤其在CUAD（精确法律条款关键词）以及作为HotpotQA下限参考的竞争者。

- Contriever（Dense）：  facebook/contriever-msmarco bi-encoder.文档和查询编码在768-dim嵌入中;相似度通过FAISS平面指数计算。在A100上用float16运行，开销最小。在表面形式匹配失败时捕捉语义相似性。

- 混合RRF（BM25 + Contriever）：  互惠排名融合（RRF，k=60），结合BM25和Contriver得分列表。Top-k=每次查询3个文档。单靠词汇和语义两个维度，预计能超越任一检索器。

3.3  Generation Models

我们有意选择没有特定领域预训练的模型，以分离检索成分的影响。

- LLaMA-3.1-8B-Instruct

- Qwen2.5-7B-Instruct

3.4  Retrieval Precision Analysis on HotpotQA

为了直接探讨检索质量如何影响下游答案质量， 我们在HotpotQA开发集上进行了受控实验。

- 设置：  使用三种检索方法中的每种，索引所有7.4k开发集支持事实和分散注意力段落的文档。每次查询检索 k 个 k 个 t∈ {1， 3， 5， 10} 的 top-k 文档。

- 检索指标：  Recall@k（查询中两段黄金段落均出现在顶部k的比例）和Precision@k（检索中黄金段落的比例）。

- 生成指标：  使用LLaMA-3.1-8B-Instruct作为生成器生成答案的F1分数;将Recall@k与答案F1相关联以量化检索-生成依赖性。

3.5  Zero-Shot vs. Instruction-Tuned Model Comparison

我们通过比较同一RAG配置（Contriver检索器，k=3，四个数据集）下的Qwen2.5-7B（基础）与Qwen2.5-7B-Instruct，分离指令调优的影响。基础型号在没有任何系统指令的情况下被提示为零发射;指示模型接收标准的RAG系统提示。

- 对比型号：  Qwen2.5-7B（零发基础）、Qwen2.5-7B-Instruct（指令调优）、LLaMA-3.1-8B-Instruct（指令调优，不同训练数据）。

- 指标：  EM、F1、FActScore和两个领域各模型的幻觉率。还记录了回复长度和拒绝率。

3.6  Hallucination Mitigation — Three Strategies

我们比较四个条件（仅LLM基线+三种缓解策略），以衡量每种方法对事实准确性和引用质量的影响：

| Method | Components | Mechanism |
| --- | --- | --- |
| LLM Only (No Retrieval) | Neither | Purely parametric; no context grounding; highest hallucination baseline |
| Vanilla RAG | Retriever + Generator | Standard retrieve-then-generate; top-k=3 documents prepended to the prompt with no structural constraints |
| LangChain Structured Chain | LangChain RetrievalQA + Custom PromptTemplate + llama-3.1-8B-Instruct | PromptTemplate enforces (a) inline [Source N] citation before each factual claim, (b) brief chain-of-thought justification before the final answer; LangChain handles chunking (512-token, 10% overlap), FAISS retrieval, and constrained generation |
| Self-RAG | Same retrievers + llama-3.1-8B-Instruct | Generates learned reflection tokens to judge retrieval necessity and answer faithfulness; triggers a second retrieval pass for unsupported claims |

3.7  Evaluation Metrics

- Answer Accuracy (F1)

- Recall@k and Precision@k

- FActScore

- Citation Precision / Recall:  对50个反应的分层子样本进行人体评估。

- Hallucination Rate:  在四项缓解条件中，包含事实性不支持陈述的回复比例.

4  Selected Datasets

We selected four open-source datasets spanning Finance, Law, and General multi-hop QA.

| Dataset | Domain | Size | Description |
| --- | --- | --- | --- |
| FinanceBench | Finance | ~150 QA pairs (public subset) | QA over SEC 10-K/10-Q filings; tests numerical reasoning, ratio extraction, and factual retrieval; ground-truth answers with evidence citations |
| HotpotQA (dev set) | General (Multi-hop) | ~7.4k dev pairs | Multi-hop QA requiring evidence from 2+ Wikipedia passages; distractor passages included to stress retrieval precision |
| CUAD | Law | 510 contracts ~13k QA pairs | 41 legal clause types over real commercial contracts; SQuAD-style extractive QA with annotated answer spans |
| LegalBench-RAG-mini | Law | 776 QA pairs (79M char corpus) | First RAG-specific legal retrieval benchmark; queries trace back to minimal ground-truth snippets in CUAD, MAUD, PrivacyQA, and Contract-NLI corpora; enables Precision@k and Recall@k evaluation at character level |

5  Planned Experiments

5.1  Retrieval–Generation Grid (3 × 2 × 2)

We run a 3 × 2 × 2 experiment: three retrieval methods (BM25, Contriever, Hybrid RRF) × two generators (llama-3.1-8B-Instruct, Qwen2.5-7B-Instruct) × two domains (Finance, Law), evaluated on FinanceBench, CUAD, and LegalBench-RAG-mini. We report EM, F1, FActScore, and Recall@3 per cell.

5.2  Retrieval Precision Analysis on HotpotQA

We evaluate all three retrieval methods on the HotpotQA development set to directly measure how retrieval quality translates to answer quality.

5.3  Zero-Shot vs. Instruction-Tuned Model Comparison

This experiment isolates the contribution of instruction tuning from that of retrieval, and tests whether instruction-tuned models consistently outperform zero-shot prompting across both domains.

5.4  Hallucination Mitigation Comparison

We compare all four conditions (LLM-only, Vanilla RAG, LangChain Structured Chain, Self-RAG) on 100 responses per domain using LLaMA-3.1-8B-Instruct as the generator under Hybrid RRF retrieval. FActScore is the primary metric. Human annotation assesses citation precision and recall on a 50-response stratified subsample.

6  Current Progress & Timeline

| Period | Tasks | Status |
| --- | --- | --- |
| Week 1-2 (Mar 1-14) | Topic selection, domain finalised (Finance + Law), literature review, A100 environment setup | Done |
| Week 3 (Mar 15-21) | Dataset collection: FinanceBench, HotpotQA dev set, CUAD, LegalBench-RAG-mini; BM25 indexing of all four corpora; initial Recall@3 baseline | Done |
| Week 4 (Mar 22-28) | Contriever integration + FAISS indexing; hybrid RRF implementation; LangChain RetrievalQA chain scaffolding; HotpotQA retrieval precision analysis (BM25 vs Contriever vs Hybrid) | In Progress |
| Week 5 (Apr 1-7) | Connect LLaMA-3.1-8B-Instruct and Qwen2.5-7B-Instruct generators; full 3x2x2 RAG grid baseline runs; zero-shot vs instruction-tuned ablation on Qwen2.5-7B base vs Instruct | Planned |
| Week 6 (Apr 8-12) | Hallucination evaluation (FActScore, LangChain Structured Chain, Self-RAG); cross-domain performance comparison; report writing and analysis | Planned |
| Apr 13-14 | Presentation slides, final code cleanup, end-to-end demo | Planned |

References

[1]  Lewis P, et al. Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks. NeurIPS 2020.

[2]  Izacard G, Grave E. Leveraging Passage Retrieval with Generative Models for Open Domain QA. EACL 2021.

[3]  Yang Z, et al. HotpotQA: A Dataset for Diverse, Explainable Multi-hop Question Answering. EMNLP 2018.

[4]  Asai A, et al. Self-RAG: Learning to Retrieve, Generate, and Critique through Self-Reflection. ICLR 2024.

[5]  Min S, et al. FActScore: Fine-Grained Atomic Evaluation of Factual Precision in Long Form Text Generation. EMNLP 2023.

[6]  Islam K, et al. FinanceBench: A New Benchmark for Financial Question Answering. NeurIPS Workshop 2023.

[7]  Hendrycks D, et al. CUAD: An Expert-Annotated NLP Dataset for Legal Contract Review. NeurIPS 2021.

[8]  Guha N, et al. LegalBench: A Collaboratively Built Benchmark for Measuring Legal Reasoning in Large Language Models. NeurIPS 2023.

[9]  Pipitone N, Houir Alami G. LegalBench-RAG: A Benchmark for Retrieval-Augmented Generation in the Legal Domain. arXiv 2024.

[10] Chalkidis I, et al. LexGLUE: A Benchmark Dataset for Legal Language Understanding in English. ACL 2022.

[11] Meta. llama-3.1-8B-Instruct: Instruction-tuned 8B LLM. HuggingFace 2024. https://huggingface.co/meta-llama/Llama-3.1-8B-Instruct

[12] Qwen Team. Qwen2.5: Extending the Boundary of LLMs. Alibaba 2024. https://huggingface.co/Qwen/Qwen2.5-7B-Instruct

[13] Omogbolahan. Finance-Data-Summarizer: RAG Model for Hallucination Reduction on Equity Data. GitHub 2024. https://github.com/omogbolahan94/Finance-Data-Summarizer